AI Financial Companion Module — Bangladesh FinTech Platform

Full Research & Design Specification for Project Documentation

Executive Summary

The AI Financial Companion (AFC) is a proposed core module for the Bangladesh FinTech Aggregator platform, designed to extend the reach of existing tools — Loan Reality Checker, Financial Health Assessment, Product Comparison Hub, and Accounting Tool — to non-privileged users through natural language text and voice. It does so by acting as an orchestration layer that interprets user intent in Bangla, connects to live product data, runs in-session calculations, surfaces the nearest formal alternatives, and explains the application process — all without crossing into individualised financial advice.

Bangladesh's mobile infrastructure now reaches 98.9% of households, yet a persistent 32.1-percentage-point rural-urban internet gap and a 28% national financial literacy rate mean that web-first tools alone cannot serve the target market. An AI companion that speaks Bangla, works on low-end Android devices, and degrades gracefully to IVR/USSD is the missing access layer for tens of millions of underserved borrowers, savers, and remittance recipients.[1][2][3][4]

1. Target User Analysis

1.1 Primary Segments

The platform's market research identifies five underserved groups that the AFC must reach:[^5]

| Segment | Size | Key Barrier | AFC Entry Point |
| --- | --- | --- | --- |
| Rural/semi-urban MFS borrowers | 76.6M rural MFS accounts | Informal moneylenders at 60–145% APR; no formal comparison access | Loan cost checker → nearest MFI/bank |
| Youth 18–35 | ~70M (median age 26) | Low financial literacy; English-only platforms | Bangla voice chat → DPS/savings comparison |
| Women entrepreneurs | Significant; BB has targeted programmes | Digital literacy gap; gender ownership gap (53% vs 63% mobile ownership)[^3] | IVR/voice-first; non-judgmental flows |
| Remittance recipients | $26B annual inflows[^5] | No tool to optimise savings on received funds | Savings/FD comparison + locator |
| Salaried professionals | Large urban base | Application friction; lack of loan comparison | Text chat + document pack generator |

1.2 Digital Access Reality

Mobile phone usage in Bangladesh stands at 80.6% of individuals and 98.9% of households have at least one mobile device, making mobile the only viable delivery channel. However, a clear stratification exists:[6][3]

- Tier 1 (Urban/Peri-urban): 75.7% internet access, 81% smartphone household ownership. Can access PWA chat with voice input.[2][1]

- Tier 2 (Rural smartphone users): 43.6% internet access, 69% household smartphone ownership. Needs offline-capable PWA with lightweight voice processing.[1][6]

- Tier 3 (Basic phone, low literacy): No internet; can only access through IVR or USSD-lite. 43.6% cite affordability as the primary barrier to internet access.[^1]

Evidence from IVR pilots in Africa shows 78–88% engagement rates among rural users including women, with the gender gap narrowing to 4–6% compared to 11–17% for other digital interventions. This strongly supports an IVR fallback for Tier 3 users.[^7]

1.3 Literacy and Trust Context

National financial literacy stands at 28%. Digital skills surveys show 84.4% of internet users can copy-paste, but complex financial navigation remains out of reach for most. Only 11.6% have ever engaged in online shopping, signalling that trust and simplicity must precede transactional behaviour.[4][1]

Rural microfinance borrowers face structural mismatches: MFI lending technology is often insensitive to household conditions, and cross-financing of loans is common. An AFC that explains total cost in plain BDT figures, compares it to alternatives, and locates nearby branches can directly address these pain points.[^8]

bKash's AVA chatbot (launched October 2025) demonstrates that AI virtual assistants are already accepted in Bangladesh's MFS ecosystem, providing instant answers to PIN resets, statements, and service queries. The AFC builds on this established trust pattern but expands into impartial comparison and loan assessment territory that proprietary bank chatbots cannot cover.[9][10]

2. Feature Gap Analysis

2.1 What Exists vs What Is Missing

The existing platform's documents confirm three tools are operational: Comparison Hub, Financial Health Assessment, and Accounting Tool. The following table maps what each tool currently provides and what the AFC adds:[11][4]

| Tool | Current Capability | Gap Filled by AFC |
| --- | --- | --- |
| Loan Reality Checker | Client-side calculation of total repay, cost band | Natural language input ("amar loan 50,000 taka, mash-e 2,000 taka"), voice query, multi-turn follow-up |
| Product Comparison Hub | Filter/sort products; freshness badge | "Show me the best FD rate near Rajshahi for 1 lakh taka"; proximity-aware, conversational |
| Financial Health Assessment | Income/debt/savings snapshot | AFC interprets conversational inputs and routes to the tool without form-filling friction |
| Accounting Tool | Local cashbook | AFC can prompt users to log a transaction or review monthly summary via chat |
| Locator (planned Phase 1B) | GPS-based nearest MFI/branch list | AFC integrates locator output into conversation: "The nearest BRAC office is 2.3km away in Tangail Sadar — here's what you need to bring" |
| Document Pack (planned Phase 1C) | Pre-filled application form PDFs | AFC guides user through eligibility checklist before generating pack |
| What-If Planner (planned Phase 1B) | Scenario simulation | AFC accepts natural language "what if I paid 500 extra per month?" and runs simulation |

2.2 Competitor Gap

No existing Bangladesh platform — Aamartaka, Kontanibo, FinCoachBD, or BanksBD — offers any AI-driven conversational assistance. All are English-primary and require users to navigate structured web forms. The AFC's Bangla voice-first design is a direct, uncontested differentiator.[^5]

Globally, comparable systems include Colombia's Con-Héctor chatbot, which combined AI-generated personalised savings recommendations with human-centred design for underserved women, and Africa's Opportunity International IVR tool, which improved savings behaviour with 78–88% engagement rates. The Bangladesh context is analogous.[12][7]

3. Core Features to Build

3.1 Feature Set

Feature 1 — Bangla NLU Conversational Engine
Accept free-form text input in Bangla (and English). Classify intent into a structured taxonomy: loan assessment, product comparison, health snapshot, locator query, document guidance, or general financial information. Route to appropriate underlying tool. Maintain multi-turn context within a session.

Feature 2 — Voice Input and Voice Output (Smartphone Channel)
Accept spoken Bangla queries via Web Speech API (browser-native) or a BanglaSpeech2Text model. Return responses as both text and synthesised Bangla speech via BanglaTTS or a Sarvam-compatible TTS API. Covers the Tier 1 and Tier 2 user population.[13][14][^15]

Feature 3 — Loan Assessment Flow
Guided conversational flow that collects loan amount, instalment, frequency, number of instalments, and upfront fees through natural dialogue. Passes inputs to the existing credit engine client-side. Returns total repay, extra paid, effective cost band, and a list of 3–5 comparable formal products from the Comparison Hub. Fully non-advisory: outputs are factual comparisons, not recommendations.

Feature 4 — Proximity-Aware Product Finder
Integrates Comparison Hub data with Locator data. User states district/upazila or shares GPS. AFC returns the top-matching formal products alongside the nearest branch, agent, or MFI outlet. Uses Bangladesh Bank agent banking dataset and 61-bank institution registry already in the data architecture.[^16]

Feature 5 — "How to Get It" Guidance Flow
After surfacing a product, AFC offers a structured explanation: eligibility criteria, required documents, application steps, and a link to the Document Pack Generator. Strictly operational guidance only — not a recommendation to choose a specific lender.

Feature 6 — Health Snapshot Shortcut
A 3–5 question conversational flow (income band, main expenses, any loans, savings) that routes to the Financial Health Assessment tool and returns the cash-flow signal, debt pressure signal, and savings potential in plain Bangla. All calculations remain client-side.

Feature 7 — What-If Scenario Prompting
AFC accepts natural language scenario questions and passes them to the What-If Planner. "Jodi ami mash-e 1,000 taka beshi dao?" ("What if I pay 1,000 more per month?") becomes a structured planner input, and the BDT/time output returns to the conversation.

Feature 8 — IVR/USSD-Lite Fallback (Phase 1C)
Constrained menu-driven flow accessible via basic phone IVR or USSD: loan cost checker (5 inputs via keypad), nearest MFI by district code, best current FD rate. Delivered as recorded Bangla audio (IVR) or text menus (USSD). Directly addresses Tier 3 users, consistent with the roadmap item already in the implementation plan.[^17]

Feature 9 — WhatsApp Channel (Phase 2A)
Extend the AFC engine to WhatsApp Business API. With 213M Facebook users in Bangladesh, WhatsApp is the highest-reach distribution channel. The AFC backend can be delivered through the same FastAPI endpoints with a WhatsApp webhook adapter.[18][19]

Feature 10 — Escalation and Disclaimer Layer
Every response includes a visible, context-appropriate disclaimer ("এটি তথ্য মাত্র, আর্থিক পরামর্শ নয়" — "This is information only, not financial advice"). Questions that drift towards personalised advice are redirected to the relevant tool with an explanation. Guardrails block outputs containing specific product recommendations dressed as advice, unverified rate claims, or PII processing outside session scope.[20][21]

4. Compliance and Non-Advisory Guardrails

4.1 Regulatory Position

In Phase 1, the platform operates as an information portal and requires no Bangladesh Bank licence. The AFC must remain within this boundary. The key constraints are:[^5]

- Personal Data Protection Ordinance 2025 (PDPO 2025): Requires explicit, specific, and revocable consent before processing personal data. Financial data is classified as sensitive. The AFC must never persist raw financial inputs from conversational flows to server storage. All loan calculations must remain client-side or in-session only, consistent with the existing privacy architecture.[22][23][^16]

- Cyber Security Act 2023: Section 26 prohibits collecting identity information without lawful authority. AFC must not prompt for NID, phone number, or other identity data in Phase 1.[^5]

- Information Only Rule: The AFC must not say "you should take this loan" or "this product is best for you." It can say "compared to your current loan, this product has an estimated lower monthly repayment of X taka based on published rates."

4.2 Technical Guardrails

Implementing guardrails at multiple pipeline stages is industry best practice for financial LLM applications:[24][21][^20]

| Stage | Guardrail | Implementation |
| --- | --- | --- |
| Input | PII detection and stripping | Regex + NER to detect NID, phone, account numbers before LLM processing |
| Intent classification | Out-of-scope detection | Classifier rejects inputs outside 8 defined intent classes; redirects to information flows |
| LLM prompt | System instruction | Hardcoded "You are an information assistant only. Never recommend a specific product. Never give personalised financial advice." |
| Output | Advisory language filter | Block outputs containing "you should", "I recommend", "best for you"; replace with factual phrasing |
| Output | Rate accuracy check | All rate figures cross-checked against live Comparison Hub DB before inclusion in response |
| Display | Disclaimer injection | Appended to every response regardless of content |
| Logging | PII-free analytics | Only intent class, tool routed to, session ID (rotating), region band logged — no financial figures |

5. Technology Architecture

5.1 Overview

The AFC is an orchestration layer sitting between the user interface and the existing platform modules. It does not replace or duplicate the Loan Reality Checker, Comparison Hub, or other tools — it calls their underlying APIs and surfaces results conversationally.

User (PWA / WhatsApp / IVR)
        |
   [Input Layer]
   Web Speech API (voice) → BanglaSpeech2Text/Wav2Vec-BERT ASR
   Text input → passed directly
        |
   [AFC Orchestration Engine — FastAPI]
        |
   Intent Classifier (fine-tuned DistilBERT or LLM zero-shot)
        |
   [RAG Knowledge Base]            [Tool Routers]
   Product rates (PostgreSQL)      → Loan Checker Engine (client-side)
   Institution registry            → Comparison Hub API
   Document checklists             → Health Assessment API
   Process guides (Bangla)         → Locator API
   FAQ corpus (Bangla)             → What-If Planner API
        |
   [LLM Response Generator]
   Mistral 7B (self-hosted) or GPT-4o-mini (API)
   with guardrail layer (GuardrailsAI / custom filters)
        |
   [Output Layer]
   Text response → Bangla TTS (BanglaTTS / Sarvam TTS API)
   Display: chat bubble + tool deep-link + disclaimer
        |
   User (PWA / WhatsApp / IVR)

5.2 Technology Stack

| Layer | Technology | Justification |
| --- | --- | --- |
| Backend orchestration | FastAPI (Python) | Already in platform architecture[^16]; async streaming support[^25] |
| LLM framework | LangChain + LangGraph | Stateful multi-turn conversation management; RAG pipeline[26][27][^28]; async streaming[^25] |
| LLM model (Phase 1) | Mistral 7B (Apache 2.0) via Ollama | Low-cost self-hosted deployment; Apache 2.0 licence; rivals GPT-3.5 on most benchmarks[29][30]; no vendor lock-in |
| LLM model (optional) | GPT-4o-mini API | Fallback for complex queries where Mistral underperforms; cost-effective at API pricing |
| Vector database | ChromaDB (open source) | RAG document retrieval for product knowledge base[^28]; integrates with LangChain |
| Intent classification | Fine-tuned DistilBERT or LLM zero-shot | Two-step: keyword dict + embedding similarity for robustness[^31]; fine-tune on Bangla financial queries |
| Bangla ASR (speech-to-text) | BanglaSpeech2Text (Whisper fine-tuned)[^13] or Wav2Vec-BERT[^32] | Open source; offline capable; Wav2Vec-BERT outperforms Whisper on Bangla across WER, CER, and compute[^32] |
| Bangla TTS (text-to-speech) | BanglaTTS (offline)[^15] or Sarvam TTS API[^33] | BanglaTTS: MIT licence, offline, male/female voice; Sarvam: Bengali included in 10 Indic language support, production-grade |
| Guardrails | GuardrailsAI + custom filters[^34] | Pre-built validators for financial terminology; PII detection; output formatting compliance |
| Session state | Redis (already in stack) | Short-lived conversation context; rotating session IDs; no persistent user data[^16] |
| IVR/USSD fallback | Africa's Talking API or Viamo IVR | Proven in African rural financial inclusion contexts[35][7]; supports Bangladesh telecom operators |
| WhatsApp channel | WhatsApp Business API via webhook adapter[^18] or Evolution API (open source)[^36] | Extends same FastAPI backend; highest distribution reach in Bangladesh |
| Frontend | Next.js PWA (already in stack) + Web Speech API | Browser-native voice input; service worker for offline resilience[37][38] |

5.3 RAG Knowledge Base Design

The AFC's knowledge base is the structured corpus that the LLM retrieves from when generating responses. It must be populated, maintained, and versioned independently of the LLM model:

| Knowledge Base Segment | Content | Source | Update Frequency |
| --- | --- | --- | --- |
| Product rate corpus | All FD, DPS, savings, loan, card rates for 61 banks | Existing scrapers (Scrapy/Playwright) + Bangladesh Bank table[^16] | Monthly |
| Institution profiles | Bank/MFI name, products, eligibility criteria, contact, district coverage | Scraped from bank websites + BanksBD.org cross-check[^16] | Monthly |
| Application process guides | Step-by-step process for FD, personal loan, DPS, credit card — in Bangla | Manually authored + bank website scrape | Quarterly |
| Document checklists | Required documents per product per lender | Bank website scrape + manual QA | Quarterly |
| Financial literacy FAQ | Plain Bangla Q&A: "What is DPS?", "How does FD interest work?" | Authored by platform team; reviewed against BB publications | Evergreen |
| Regulatory and rates context | Repo rate, lending cap, BB circulars | BB BRPD circulars, Bangladesh Bank[^16] | As published |
| Locator data | Agent banking outlet coordinates by district/upazila | BB agent banking dataset (public Excel/report)[^16] | Quarterly |

All product data in the RAG corpus must carry freshness metadata (source URL, scrape date, verification status) so the AFC can accurately report "according to data last verified 3 days ago."[^16]

5.4 Conversation State Design

The AFC must maintain in-session context without server-side persistence of financial data:[39][16]

- Session ID: Rotating UUID generated client-side, not linked to any user identity.

- Conversation history: Stored in browser sessionStorage; passed with each API call; auto-cleared on tab close.

- Slot memory: Within a multi-turn loan assessment flow, partial inputs (amount, instalment, frequency) stored in session state until calculation is triggered, then discarded.

- No cross-session memory: Each new conversation starts fresh. No "remember my loan from last time." This protects privacy and avoids PDPO consent obligations for persistent data storage.[23][22]

6. Intent Taxonomy

The AFC must reliably classify user inputs into one of eight primary intents. Misclassification into an advisory intent is the highest-risk error:

| Intent Class | Example Input (Bangla/English) | Routes To |
| --- | --- | --- |
| loan_assessment | "Amar 50,000 taka loan ache, mash-e 2,500 dite hoy" | Loan Reality Checker API |
| product_comparison | "Kon bank-e FD rate beshi?" | Comparison Hub API |
| health_snapshot | "Amar income 15,000, loan ache, savings nei" | Financial Health Assessment API |
| locate_provider | "Rajshahi-te kothay BRAC bank ache?" | Locator API |
| how_to_apply | "Personal loan ki kore nibo?" | Document Pack guidance flow |
| what_if_scenario | "Jodi 1,000 taka beshi dii?" | What-If Planner API |
| financial_education | "DPS ki?" / "FD er interest ki bhabe kaj kore?" | RAG FAQ retrieval |
| out_of_scope | "Ami kon share kinbo?" / "Takar biniog kothay korbo?" | Redirect + disclaimer |

The out_of_scope class is critical: investment advice, stock picking, crypto, and direct product endorsements must be firmly redirected. Two-step classification (keyword matching then embedding similarity) with a DistilBERT fine-tuned model provides robustness for Bangla.[31][40][^20]

7. UI/UX Design Specification

7.1 Design Principles

The AFC interface must be designed for users with low digital literacy, in line with established inclusive design frameworks for digital financial products:[^41]

- Voice-first, text-supported — Microphone button is the primary entry point on mobile; keyboard is secondary.

- Progressive disclosure — Start with a single question or prompt; reveal options only as needed; never show a form.

- Plain Bangla language — No jargon. "Apnar loan-er mash-e koto taka dite hoy?" not "Enter monthly instalment amount."

- Large tap targets — Minimum 48×48dp touch target for all interactive elements.[^41]

- Trust anchors — Visible source attribution ("Bangladesh Bank data, last updated 3 May 2026") and disclaimer on every response.

- Non-judgmental tone — Never imply a user made a wrong financial decision; frame all outputs as "here is what this means" not "you are paying too much."

- Low-bandwidth first — Text responses load before audio; audio is optional and user-triggered.[42][38]

- No login required — Consistent with platform-wide Phase 1 principle.[^39]

7.2 PWA Chat Interface

Entry Points:

- Floating "AI Companion" button on all tool pages — opens full-screen chat overlay.

- Dedicated AFC page accessible from bottom navigation.

- Deep-link from Loan Checker results: "Ask about better options" button.

Chat Bubble Design:

- User message: right-aligned, green bubble, Bangla text.

- AFC response: left-aligned, white bubble with source badge and disclaimer footer.

- Audio playback button on every AFC response bubble (tap to hear in Bangla TTS).

- "Tool result card" embedded in response bubble when a tool is invoked (e.g., expandable loan cost summary, comparison table with top 3 products).

Voice Input Flow:

- User taps microphone button.

- Waveform animation indicates listening.

- Transcribed text appears in input field for user review before send.

- User can edit or re-record before confirming.

- This "review step" prevents ASR errors from causing incorrect calculations — critical in a financial context.

Typing Indicator:

- Animated dots while AFC is processing.

- If processing exceeds 3 seconds, show: "Ektu shopkhon... / Just a moment..."

Suggested Prompts (onboarding):

- On first open, show 4 tap-to-use example prompts in Bangla:

  - "Amar loan koto? / How much is my loan really costing?"

  - "Kon bank-e FD rate beshi? / Which bank has the best FD rate?"

  - "Loan nite ki ki lagbe? / What do I need to get a loan?"

  - "Amar kache kothay bank ache? / Where is the nearest bank?"

7.3 IVR Flow Design

For Tier 3 basic phone users, the IVR tree should be flat (maximum 3 levels) and entirely in Bangla:

[Welcome message — 10 seconds]
"Swagotom! Financial Companion-e apnake swagatom.
Press 1 for loan cost check.
Press 2 for best savings rate today.
Press 3 for nearest bank or MFI branch."

        [Branch 1 — Loan cost]
"Apnar loan-er amount bolun Taka-te, then # press korun."
→ User inputs via keypad
"Apnar mash-e instalment bolun Taka-te, then # press korun."
→ Calculation runs server-side
"Apnar total repay hobe [X] taka. [Y] taka extra dite hobe.
Kache MFI theke loan nite [Z] taka kom lagte pare.
Beshi jante www.platform.bd visit korun."

        [Branch 2 — Best savings rate]
"Aaj-ke highest FD rate: [Bank name] — [rate]%.
Next: [Bank name] — [rate]%.
www.platform.bd-e full comparison dekhun."

        [Branch 3 — Nearest branch]
"Apnar district bolun. Example: 1 for Dhaka, 2 for Rajshahi..."
→ District selection → Read nearest 2 options with address

IVR content must be pre-recorded in natural human Bangla (not TTS) for maximum trust and comprehension, consistent with IVR best practices from Africa.[^7]

7.4 Accessibility and Low-Literacy Design

Evidence from inclusive design research highlights several non-obvious requirements for low-literacy financial users:[43][41]

- Icon + text labels on all action buttons — never icon-only.

- Audio confirmation of all inputs before calculation ("Apni ki 50,000 taka loan enter korlen? Hae/Na" — Yes/No confirmation).

- Results in concrete BDT figures first, then percentage/rate labels — users relate to money amounts, not ratios.

- Progress indicators in multi-turn flows — "Step 2 of 4" so users know how much more input is needed.

- Error recovery — if ASR transcription produces an improbable financial figure (e.g., loan of 0 or 9,000,000,000 taka), AFC should ask for confirmation before proceeding.

8. Data Architecture for AFC

8.1 New Data Requirements

The AFC introduces data requirements beyond the existing scraping architecture:

| Data Asset | Description | Owner | Format |
| --- | --- | --- | --- |
| AFC Knowledge Base (Bangla FAQ) | Plain-language Q&A on financial products, processes, rates | Platform team (authored) | JSON/MD → vector embeddings in ChromaDB |
| Application process guides | Step-by-step guides per product category, 61 banks | Platform team + bank website scrape | Structured JSON → ChromaDB |
| Document checklists | Per-lender eligibility and document requirements | Bank website scrape + manual | JSON → ChromaDB |
| Locator dataset | GPS coordinates + service coverage per outlet | BB agent banking data (quarterly) | PostgreSQL geospatial table |
| IVR audio files | Pre-recorded Bangla audio clips for IVR tree | Platform team (human recording) | MP3/WAV stored on CDN |
| Intent training dataset | Labelled Bangla financial queries (minimum 500 examples per class) | Platform team + pilot user data | CSV/JSON for classifier fine-tuning |

8.2 Privacy Architecture for AFC

The AFC must strictly follow and extend the existing privacy architecture:[^16]

- No persistent conversation logs — only anonymised, binned event logs (intent class, tool invoked, region band, session ID).

- Voice inputs processed locally or cleared immediately — audio never stored; only the text transcript (if user confirms) is sent to the API.

- Session state in browser sessionStorage only — cleared on tab close; never synced to server.

- PDPO 2025 consent screen — on first AFC use, a consent modal explains what data is used, what is not stored, and gives the user a plain-language explanation.[44][22][^23]

- Audit trail — AFC API logs request type and response type (no content) with timestamp for compliance audit capability.[^20]

9. Bangla Language Tooling

9.1 Automatic Speech Recognition (ASR)

Two primary open-source options for Bangla ASR:

| Model | Approach | WER (Bangla) | Deployment | Licence |
| --- | --- | --- | --- | --- |
| BanglaSpeech2Text (Whisper fine-tuned)[^13] | OpenAI Whisper fine-tuned on Bangla Mozilla Common Voice | ~18% (small model) to ~11% (large model) | Offline Python package; pip install | Open source |
| BanglaASR (Hugging Face — Whisper Bangla)[^14] | Whisper small (244M params) fine-tuned on 400 hours; WER 4.58% | ~4.58% | Hugging Face API or self-hosted | Open source |
| Wav2Vec-BERT (Facebook)[^32] | Outperforms Whisper on Bangla across all metrics; lower compute | Best available | Self-hosted; HuggingFace | Open source |

Recommendation: Use BanglaASR (Hugging Face/Whisper Bangla, WER 4.58%) for the PWA voice channel, with Wav2Vec-BERT as the production upgrade path once tested. The "review before send" UI step mitigates residual ASR errors.[^32]

9.2 Text-to-Speech (TTS)

| Option | Coverage | Mode | Licence |
| --- | --- | --- | --- |
| BanglaTTS[^15] | Bangla only; male/female voice | Offline Python | MIT |
| Sarvam TTS API[^33] | Bengali included in 10 Indic languages; production-grade voices | API (cloud) | Commercial API; Bengali included in Sarvam-M open-source |
| Google Cloud TTS | Bengali | Cloud API | Commercial |
| CAMB.AI TTS[^45] | Bangla; 150+ languages | Cloud API | Commercial |

Recommendation: BanglaTTS for Phase 1 (free, offline, MIT licence); migrate to Sarvam TTS API for Phase 2 when production voice quality becomes important for brand perception.[^33]

9.3 NLP and Language Models

Sarvam AI has open-sourced models supporting Bengali as one of 10 Indic languages, including Sarvam 2B (a 2B-parameter Indic LLM), Shuka 1.0 (open-source Indic AudioLM), and Sarvam 30B (open-sourced March 2026). These models are particularly relevant because Bengali (Bangladesh dialect) is included and the models are designed for voice-based tasks.[46][47][^33]

For the intent classifier, a fine-tuned DistilBERT or mBERT on a Bangla financial query dataset is recommended, using the BNLP toolkit for preprocessing (tokenisation, NER, stopword removal for Bangla). The TEXTOIR platform provides open-source tooling for open intent recognition, critical for gracefully handling out-of-scope queries.[48][49]

10. Implementation Roadmap

10.1 Phase Mapping to Existing Roadmap

The AFC maps directly to the existing Implementation Plan:[^17]

| Phase | AFC Milestone | Timeline | Delivery |
| --- | --- | --- | --- |
| Pre-phase (immediate) | AFC architecture, intent taxonomy, knowledge base schema | 2 weeks | Design doc, schema files |
| Phase 1A (Months 1–4) | AFC text chat — loan assessment + comparison; basic intent classification; Bangla text UI; disclaimer layer | Months 1–4 | AFC v0.1 (text only) |
| Phase 1B (Months 4–8) | Voice input (ASR); Bangla TTS output; Health Snapshot shortcut; locator integration; What-If prompting | Months 4–8 | AFC v1.0 (text + voice) |
| Phase 1C (Months 8–12) | IVR/USSD-lite fallback; document pack guidance flow; WhatsApp channel (beta); RAG knowledge base complete | Months 8–12 | AFC v1.5 (omnichannel) |
| Phase 2A (Months 12–18) | WhatsApp channel production; sponsored product labelling in AFC responses; PDPO full compliance audit | Months 12–18 | AFC v2.0 |

10.2 Immediate Sprint (Next 4 Weeks)

- Define and document intent taxonomy with 50+ labelled examples per class in Bangla.

- Scaffold FastAPI AFC endpoint with LangChain integration and stub tool routers.

- Build initial RAG knowledge base: Bangladesh Bank rate corpus + 20-bank application guides in Bangla.

- Implement basic intent classifier (zero-shot LLM) and test on 100 sample queries.

- Build AFC chat UI component in Next.js with Bangla font support (Noto Sans Bengali).

- Wire loan assessment intent → Loan Checker API → formatted response with comparison products.

- Add disclaimer injection layer and out-of-scope redirect handler.

- Internal testing with 10–15 Bangla test conversations covering all 8 intent classes.

10.3 KPIs to Track

| Metric | Target | Why |
| --- | --- | --- |
| Intent classification accuracy | ≥ 85% | Core quality indicator |
| Out-of-scope deflection rate | ≥ 99% (of advisory requests) | Regulatory compliance |
| ASR word error rate (Bangla) | ≤ 15% | Usability threshold |
| Conversation completion rate | ≥ 60% | User engagement |
| 30-day return rate | ≥ 25% | Trust and value measure (from IdeaProof plan)[^11] |
| User trust rating (NPS/self-reported) | ≥ 7/10 | From platform trust KPI framework[^11] |
| IVR engagement rate (when launched) | ≥ 50% message completion | Modelled on Africa IVR benchmarks[^7] |

11. Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Bangla ASR accuracy too low for financial inputs | Medium | High | "Review before send" confirmation step; fallback to text input; user can correct transcript |
| AFC inadvertently crosses into financial advice | Medium | High | Hardcoded guardrails; output filter; regular manual QA review of conversation logs (intent-level only) |
| LLM hallucination of rates or product details | Medium | High | All rate figures sourced exclusively from RAG corpus (live DB), not LLM memory; freshness badge mandatory[^24] |
| PDPO consent friction reduces adoption | Low | Medium | Consent modal designed as trust signal ("Your numbers stay on your phone") not a barrier |
| IVR/USSD cost barrier for telecom partners | Medium | Medium | Start with web-based voice; IVR in Phase 1C with Africa's Talking or Viamo partnership |
| WhatsApp API access or policy changes | Low | Medium | WhatsApp is the Phase 2 channel; Phase 1 PWA is primary; Evolution API open-source fallback[^36] |
| Low-literacy users unable to navigate even voice flow | Medium | High | NGO/MFI partner-assisted onboarding; offline workshops; agent-assisted first use[^11] |
| Competitor replication by Aamartaka | High | Medium | Move fast; voice + Bangla-first is a distinct stack investment that takes 6–12 months to replicate[^5] |

12. Global Benchmarks

Several international systems provide direct precedent for the AFC's design approach:

- bKash AVA (Bangladesh, 2025): AI virtual assistant for customer service (PIN reset, statements, service queries). Demonstrates user acceptance of AI assistants in Bangladesh MFS. AFC goes further into comparison and loan assessment territory AVA does not cover.[10][9]

- Con-Héctor (Colombia): Conversational AI providing personalised savings recommendations for underserved women; combined with digital financial education platform. Directly analogous to AFC's approach.[^12]

- Opportunity International IVR (Ghana/Uganda): IVR savings messaging achieved 78–88% engagement; nearly closed the gender gap in digital financial service access. IVR fallback model for AFC Tier 3.[^7]

- Juntos (Latin America/Africa): Conversational Account Management chatbot working with banks to improve savings behaviour among low-income users. Conversational nudge mechanics applicable to AFC's health snapshot flow.[^50]

- M-Pesa agent network model (Kenya): Agent-assisted onboarding for first-time digital financial service users. Relevant to AFC's reliance on NGO/MFI partner-assisted first use in rural areas.[^51]

- Sarvam AI Agents (India): Voice-enabled, multilingual agents deployable via telephone, WhatsApp, or in-app; Bengali included; available at ~₹1/minute. Most directly applicable technology stack reference.[46][33]

Conclusion

The AI Financial Companion is not merely a chatbot layer — it is the primary inclusion mechanism for reaching non-privileged users who cannot navigate structured English-language web forms. Its architecture is technically viable using open-source components that align with the existing platform stack. Its guardrails are well-defined and enforceable within the non-advisory product rules. Its rollout path fits squarely within the existing Phase 1A–1C roadmap without displacing any planned deliverable.

The highest-priority action is to begin building the AFC in parallel with the existing tool integration sprint, starting with the text-chat loan assessment flow, which can reuse the credit engine immediately. The voice layer, IVR fallback, and WhatsApp channel are phased additions that progressively close the access gap for Tier 2 and Tier 3 users who represent the majority of the platform's intended beneficiaries.

References

- Deep digital divide persists across Bangladesh - A significant gap in internet access continues to separate rural and urban populations in Bangladesh...

- Digital divide: 32.1% gap in internet usage between urban and rural ... - The Economic Express, online newspaper published in both English and Bangla language update national...

- Bangladesh achieves near-universal digital connectivity - DHAKA, April 16, 2026 (BSS) – Bangladesh has reached a historic watershed in digital accessibility, ...

- 01_Master_Project_Overview.docx - # Bangladesh Financial Companion Platform

Master Project Overview | May 2026 | Version 1.1

1....

- Bangladesh-FinTech-Financial-Data-Aggregator-Market-Research-Report.docx - Bangladesh FinTech Financial Data Aggregator Market Research Report Prepared for FinTech-Scrapper-Ag...

- Mobile, internet access expand despite ownership, gender gaps - Mobile phone and internet access in Bangladesh continued to expand during the July-September quarter...

- [PDF] INTERACTIVE DIGITAL TOOL ENCOURAGES CLIENTS TO SAVE ... - ▷ For End Clients: IVR effectively reached populations with typically low uptake rates for digital f...

- Informal Credit Transactions of Micro?Credit Borrowers in Rural ... - summary Through a detailed study of informal credit transactions in a village in northern Bangladesh...

- bKash Launches AVA, a 24/7 AI Virtual Assistant for Fintech - LinkedIn - bKash Limited introduces AVA, a 24/7 virtual assistant designed to help users instantly with tasks l...

- bKash Limited has launched a new feature named 'AVA' designed to ... - ➡️ With AVA, bKash users can now access instant assistance for a wide range of topics, including PIN...

- 07_IdeaProof_Response_and_Risk_Mitigation.docx - Bangladesh Financial Companion Platform May 2026 Version 1.0 TITLE IdeaProof Validation Response Ris...

- How AI and Human-Centered Design Can Transform Financial ... - The project demonstrated how combining digital tools (“tech”) with personalized support (“touch”) ca...

- BanglaSpeech2Text - An open-source offline speech-to-text package for Bangla language. Fine-tuned on the latest whisper ...

- bangla-speech-processing/BanglaASR - Hugging Face - We’re on a journey to advance and democratize artificial intelligence through open source and open s...

- GitHub - shhossain/BanglaTTS: BanglaTTS is a text-to-speech (TTS) system for Bangla language that works in offline mode. You can convert text to speech in male or female voice. - BanglaTTS is a text-to-speech (TTS) system for Bangla language that works in offline mode. You can c...

- 04_Technical_Architecture_and_Data_Spec.docx - Bangladesh Financial Companion Platform May 2026 Version 1.1 TITLE Technical Architecture Data Speci...

- 03_Implementation_Plan_and_Roadmap.docx - Bangladesh Financial Companion Platform May 2026 Version 1.1 TITLE Implementation Plan Roadmap

- Business messaging APIs - WhatsApp Business Platform - Grow your business with WhatsApp Business Platform. Connect with WhatsApp users to enhance customer ...

- WhatsApp Business API Chatbot: Enterprise Guide 2026 - GuruSup - To integrate it you need the WhatsApp Business API and middleware that connects the OpenAI API with ...

- How are guardrails applied in financial services using LLMs? - Milvus - For customer-facing chatbots, guardrails could block responses that deviate from approved financial ...

- Guardrails for LLMs in Banking: Essential Measures for Secure AI Use - Custom guardrails can filter out unsolicited financial advice or recommendations to ensure complianc...

- Bangladesh's Personal Data Protection Ordinance 2025 - Individuals must provide informed and explicit consent before their personal data is collected or pr...

- Key Highlights of the Personal Data Protection Ordinance, 2025 for ... - The Ordinance introduces a dedicated legal framework for safeguarding personal information in Bangla...

- Securing AI in Financial Services: The Guardrails Every ... - How banks and fintechs can deploy Retrieval-Augmented Generation (RAG) safely — without slowing down...

- Integrating LangChain with FastAPI for Asynchronous Streaming - LangChain and FastAPI working in tandem provide a strong setup for the asynchronous streaming...

- AI-Powered Q&A Chatbot with LangChain & FastAPI - In this article, we will walk through the steps to create a chatbot using FastAPI, LangChain, and Gr...

- Building an AI Chatbot with LangChain, FastAPI & Streamlit - In this comprehensive guide, we’ll build a robust and modular AI chatbot from scratch using powerful...

- Multimodal Live RAG Voice Chatbot - Multimodal Live RAG Voice Chatbot. Contribute to sidhyaashu/multimodal-live-rag-voice development by...

- Open Source Generative AI Models: LLaMA, Mistral, and Stable LM ... - On-Premise AI Deployment. For regulated industries (health, finance), deploy open-source models on l...

- Best Local LLM 2026 — Open-Source Model Rankings - Open-source models can run on your own hardware using tools like Ollama, llama.cpp, or vLLM. This gi...

- Stuck on Intent Classification for a Finance Chatbot - Reddit - I've been working on a finance chatbot that handles dynamic data and queries, but I've hit a wall wh...

- A Comparative Study of Whisper and Wav2Vec-BERT on Bangla - In recent years, neural models trained on large multilingual text and speech datasets have shown gre...

- Sarvam | India's Full-Stack Sovereign AI Platform - Sarvam is India's full-stack sovereign AI platform, with speech-to-text, text-to-speech, translation...

- Ensuring Compliance in Financial Advisory Chatbots - Guardrails AI ... - Guardrails AI can be integrated into financial advisory chatbots to ensure compliance with regulator...

- Leveraging USSD and Digital Tools for Last-Mile Financial Inclusion ... - Increased Financial Access: The USSD-based mobile banking platform extended financial services to ov...

- Evolution API is an open-source WhatsApp integration API - GitHub - A free API based on WhatsApp Web, leveraging the Baileys library. Suitable for multi-service chats, ...

- [Showoff Saturday]Built an offline-first PWA for crocheters with Web Speech API voice commands lessons learned](https://www.reddit.com/r/webdev/comments/1qystgr/showoff_saturdaybuilt_an_offlinefirst_pwa_for/) - Showoff Saturday]Built an offline-first PWA for crocheters with Web Speech API voice commands lesson...

- ReliefWeb Lite - thinking about low bandwidth-countries Progressive Web App - Blog post by Amy Benson

- 02_Product_Requirements_Document.docx - Bangladesh Financial Companion Platform May 2026 Version 1.1 TITLE Product Requirements Document PRD

- Intent Classification for Bank Chatbots through LLM Fine-Tuning - This study evaluates the application of large language models (LLMs) for intent classification withi...

- Best Practice Synthesis for Designing Literacy Inclusive Digital ...

- Paper Title (use style: paper title)

- Inspecting the Accessibility of Chatbots and Mobil - Scribd - This study investigates the accessibility of mobile banking and chatbots for individuals with low li...

- Bangladesh enacts Personal Data Protection Ordinance 2025 ... - Bangladesh enacts Personal Data Protection Ordinance 2025, impacting AI and data compliance. View or...

- Bangla Text to Speech - Free AI Voice Generator - CAMB.AI - Convert Bangla text to natural AI speech free. Choose male or female Bangla AI voices, adjust tone a...

- Sarvam AI launches open-source foundational models in 10 Indian ... - Sarvam AI, a Bengaluru-based startup, has launched an open-source foundational model supporting 10 I...

- Sarvam-M - Sarvam-M. Explorations in Post Training and Inferencing Optimizations for a Hybrid Indic LLM. Open s...

- BNLP - Sagor Sarker - Natural language processing toolkit for Bengali Language

- TEXT Open Intent Recognition (TEXTOIR) - GitHub - TEXTOIR is the first high-quality Text Open Intent Recognition platform. This repo contains a conven...

- [PDF] Building Women's Financial Capability: A Path Toward Transformation - Juntos, a digital platform and chatbot, works with banks in multiple markets across Latin America an...

- Supporting Technological Innovation to Improve Financial Inclusion - A mobile banking system targeting the rural poor is transforming the financial sector across Africa ...